Project Planning Phase

**Milestone & Activity List**

|  |  |
| --- | --- |
| Date | 28 October 2022 |
| Team ID | PNT2022TMID36535 |
| Project Name | INTELLIGENT VECHICLE DAMAGE ASSESSMENT & COST ESTIMATOR FOR INSURANCE COMPANIES |
| MAX MARKS | 8 MARKS |

**Project Tracker, Velocity & Burndown Chart:**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 3 Days | 27 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 3 Days | 31 Oct 2022 | 02 Nov 2022 | 20 | 03 Nov 2022 |
| Sprint-3 | 20 | 5 Days | 04 Nov 2022 | 08 Nov 2022 | 20 | 08 Nov 2022 |
| Sprint-4 | 20 | 10 Days | 09 Nov 2022 | 18 Nov 2022 | 20 | 19 Nov 2022 |